## Slide 1: Kanban
Members:
Ashish Tamrakar
Ojash Dahal
Shiv Kumar Shah

## Slide 2: Introduction
As per wikipedia, “Kanban is a method for developing software products and processes with an emphasis on just-in-time delivery while not overloading the software developers”
The name 'Kanban' originates from Japanese, and translates roughly as "signboard“
Notes: Kanban is a method for developing software products and processes with an emphasis on just-in-time delivery while not overloading the software developers.
In this approach, the process, from definition of a task to its delivery to the customer, is displayed for participants to see and developers pull work from a queue.
The name 'Kanban' originates from Japanese, and translates roughly as "signboard"

## Slide 3: Kanban - Introduction
Kanban:
  A visual process management system
    What to do
    When to do
    How much to do
Kanban Method:
  An approach to incremental, evolutionary process change for organizations
  Formulated by David J. Anderson
Notes: Kanban – A visual process management system that tells what to produce, when to produce it, and how much to produce.
The Kanban method – An approach to incremental, evolutionary process change for organizations.

## Slide 4: Kanban Method Principles
Start with what you do now
Agree to pursue incremental, evolutionary change
Respect the current process, roles, responsibilities & titles
Leadership at all levels
Notes: Start with what you do now
The Kanban method does not prescribe a specific set of roles or process steps. There is no such thing as the Kanban software development process or the Kanban project management method. The Kanban method starts with the roles and processes you have and stimulates continuous, incremental and evolutionary changes to your system.
Agree to pursue incremental, evolutionary change
The organization (or team) must agree that continuous, incremental and evolutionary change is the way to make system improvements and make them stick. Sweeping changes may seem more effective but more often than not fail due to resistance and fear in the organization. The Kanban method encourages continuous small incremental and evolutionary changes to your current system.
Respect the current process, roles, responsibilities & titles
It is likely that the organization currently has some elements that work acceptably and are worth preserving. We must also seek to drive out fear in order to facilitate future change. By agreeing to respect current roles, responsibilities and job titles we eliminate initial fears. This should enable us to gain broader support for our Kanban initiative. Perhaps presenting Kanban against an alternative more sweeping approach that would lead to changes in titles, roles, responsibilities and perhaps the wholesale removal of certain positions will help individuals to realize the benefits.
Leadership at all levels
Acts of leadership at all levels in the organization from individual contributors to senior management should be encouraged.

## Slide 5: Why Kanban??
There are just three Kanban rules:
  Visualize Workflow
  Limit WIP (Work In Progress)
  Analyze and Improve the process
Notes: Visualize
The workflow of knowledge work is inherently invisible. Visualizing the flow of work and making it visible is core to understanding how work proceeds. Without understanding the workflow, making the right changes is harder.
A common way to visualize the workflow is to use a card wall with cards and columns. The columns on the card wall representing the different states or steps in the workflow.
Limit WIP
Limiting work-in-process implies that a pull system is implemented on parts or all of the workflow. The pull system will act as one of the main stimuli for continuous, incremental and evolutionary changes to your system.
The pull system can be implemented as a kanban system. The critical elements are that work-in-process at each state in the workflow is limited and that new work is “pulled” into the new information discovery activity when there is available capacity within the local WIP limit.

## Slide 6: Basic Kanban Example
very basic workflow
suitable for simple personal work and time management.
Board layout
  To do
  In Progress
  Done
Notes:   To do to store and organize things we want to work on.
  In progress with limit to keep us from doing too many things at the same time.
  Done for reference and to track your performance.

## Slide 7: Time Driven Kanban Example
Time driven version of basic workflow
Works best if you plan in a time based manner.
Board layout:
  To do
  Scheduled with three categories:
    Soon
    Tomorrow
    Today
  In progress
  Done
Notes: To do
Scheduled with three categories:
  Soon - things to do in near future
  Tomorrow - limited number of things scheduled for tomorrow
  Today - things to do today with limit of 7 cards to keep you focused and organized
In progress with limit to keep you from doing too many things at the same time.
Done for reference and to track your performance.

## Slide 8: Event Driven Kanban Example
Works best if some external event (like approval etc.) determines which tasks are ready to be worked on.
Board Layout
  To do
    Backlog
    Waiting
    Ready
  In progress
  Done
Notes: To do with three categories:
  Backlog - things to do at some time in future
  Waiting - limited number of selected tasks waiting for some event to happen (i.e. approval)
  Ready - things ready to start working on
In progress with limit to keep you from doing too many things at the same time.
Done for reference and to track your performance.

## Slide 9: Example of Task Kanban at Change Vision, Inc.
Notes: In the Agile development visualization shown in Figure 5, no "handoffs" can be seen. One Kanban card is a counterpart of one task, and written on it are information such as: task id, task name, estimate of time, and person's name who signed up to the task. The task has a status, either "ToDo", "Doing" or "Done", and is shared by the team. The Agile development approach values working together, and tends to reduce handoffs within the team. I call this an "Agile Kanban".

## Slide 10: References
http://en.wikipedia.org/wiki/Kanban_(development)
http://kanbantool.com/kanban-examples
http://www.infoq.com/articles/hiranabe-lean-agile-kanban
http://www.kanbanblog.com/explained/index.html