Kanban
Members:
Ashish Tamrakar
Ojash Dahal
Shiv Kumar Shah

---
Introduction
Introduction
As per wikipedia,
“Kanban is a method for developing software products and processes with an emphasis on just-in-time delivery while not overloading the software developers”
The name 'Kanban' originates from Japanese, and translates roughly as "signboard“
[Speaker Notes: Kanban is a method for developing software products and processes with an emphasis on just-in-time delivery while not overloading the software developers. In this approach, the process, from definition of a task to its delivery to the customer, is displayed for participants to see and developers pull work from a queue. The name 'Kanban' originates from Japanese, and translates roughly as "signboard"]

---
Kanban - Introduction
Kanban - Introduction
Kanban:
  - A visual process management system
    - What to do
    - When to do
    - How much to do
- Kanban Method:
  - An approach to incremental, evolutionary process change for organizations
  - Formulated by David J. Anderson
[Speaker Notes: Kanban – A visual process management system that tells what to produce, when to produce it, and how much to produce. The Kanban method – An approach to incremental, evolutionary process change for organizations.]

---
Kanban Method Principles
Kanban Method Principles
- Start with what you do now
- Agree to pursue incremental, evolutionary change
- Respect the current process, roles, responsibilities & titles
- Leadership at all levels
[Speaker Notes: Start with what you do now The Kanban method does not prescribe a specific set of roles or process steps. There is no such thing as the Kanban software development process or the Kanban project management method. The Kanban method starts with the roles and processes you have and stimulates continuous, incremental and evolutionary changes to your system. Agree to pursue incremental, evolutionary change The organization (or team) must agree that continuous, incremental and evolutionary change is the way to make system improvements and make them stick. Sweeping changes may seem more effective but more often than not fail due to resistance and fear in the organization. The Kanban method encourages continuous small incremental and evolutionary changes to your current system. Respect the current process, roles, responsibilities & titles It is likely that the organization currently has some elements that work acceptably and are worth preserving. We must also seek to drive out fear in order to facilitate future change. By agreeing to respect current roles, responsibilities and job titles we eliminate initial fears. This should enable us to gain broader support for our Kanban initiative. Perhaps presenting Kanban against an alternative more sweeping approach that would lead to changes in titles, roles, responsibilities and perhaps the wholesale removal of certain positions will help individuals to realize the benefits. Leadership at all levels Acts of leadership at all levels in the organization from individual contributors to senior management should be encouraged.]

---
Why Kanban??
Why Kanban??
There are just three Kanban rules:
  - Visualize Workflow
  - Limit WIP (Work In Progress)
  - Analyze and Improve the process
[Speaker Notes: Visualize The workflow of knowledge work is inherently invisible. Visualizing the flow of work and making it visible is core to understanding how work proceeds. Without understanding the workflow, making the right changes is harder. A common way to visualize the workflow is to use a card wall with cards and columns. The columns on the card wall representing the different states or steps in the workflow. Limit WIP Limiting work-in-process implies that a pull system is implemented on parts or all of the workflow. The pull system will act as one of the main stimuli for continuous, incremental and evolutionary changes to your system. The pull system can be implemented as a kanban system. The critical elements are that work-in-process at each state in the workflow is limited and that new work is “pulled” into the new information discovery activity when there is available capacity within the local WIP limit.]

---
Basic Kanban Example
Basic Kanban Example
- very basic workflow
- suitable for simple personal work and time management.
- Board layout
  - To do
  - In Progress
  - Done
[Speaker Notes: To do to store and organize things we want to work on. In progress with limit to keep us from doing too many things at the same time. Done for reference and to track your performance.]

---
Time Driven Kanban Example
Time Driven Kanban Example
- Time driven version of basic workflow
- Works best if you plan in a time based manner.
- Board layout:
  - To do
  - Scheduled with three categories:
    - Soon
    - Tomorrow
    - Today
  - In progress
  - Done
[Speaker Notes: To do Scheduled with three categories: Soon - things to do in near future Tomorrow - limited number of things scheduled for tomorrow Today - things to do today with limit of 7 cards to keep you focused and organized In progress with limit to keep you from doing too many things at the same time. Done for reference and to track your performance.]

---
Event Driven Kanban Example
Event Driven Kanban Example
- Works best if some external event (like approval etc.) determines which tasks are ready to be worked on.
- Board Layout
  - To do
    - Backlog
    - Waiting
    - Ready
  - In progress
  - Done
[Speaker Notes: To do with three categories: Backlog - things to do at some time in future Waiting - limited number of selected tasks waiting for some event to happen (i.e. approval) Ready - things ready to start working on In progress with limit to keep you from doing too many things at the same time. Done for reference and to track your performance.]

---
Example of Task Kanban at Change Vision, Inc.
Example of Task Kanban at Change Vision, Inc.
[Speaker Notes: In the Agile development visualization shown in Figure 5, no "handoffs" can be seen. One Kanban card is a counterpart of one task, and written on it are information such as: task id, task name, estimate of time, and person's name who signed up to the task. The task has a status, either "ToDo", "Doing" or "Done", and is shared by the team. The Agile development approach values working together, and tends to reduce handoffs within the team. I call this an "Agile Kanban".]

---
Advantages

---
References
References
- http://en.wikipedia.org/wiki/Kanban_(development)
- http://kanbantool.com/kanban-examples
- http://www.infoq.com/articles/hiranabe-lean-agile-kanban
- http://www.kanbanblog.com/explained/index.html